Present:  Patricia Stricker, Jim Ventres, Sharon Wheeler, Ed Blaschik, Craig Mansfield, Elizabeth Dillon, Chuck Smith and Mary Jane Malavasi.

Others Present:  David Stein-Silver/Petrucelli and Associates and Ruth Ziobron.

Absent:  Melissa Ziobron, First Selectman Mark Walter, Alan Hanks, David Nelson, Paul Maxwell-BOF Liaison and Brian Perry-BOE Liaison.

1.  Meeting called to order at 7:00 p.m.

2.  Minutes-Approval of minutes from February 22, 2010 meeting.

Motion by Mr. Mansfield to approve the February 22, 2010 meeting minutes.  Second by Ms. Wheeler.

Favor:  Wheeler, Blaschik, Mansfield, Ventres, Stricker

Oppose:  None

Abstain:  Smith, Malavasi, Dillon

Motion passed.

3.  Correspondence

There was none.

4.  Invoice Approval

Update on Silver Petrucelli and Recording Secretary

There is an issue with the 12/9/2009 Silver Petrucelli payment which will need reconciliation.  Recording Secretary Invoices do not need to be approved at meetings, but should be reviewed by Mrs. Malavasi-Chairman for approval of payment.

5.  Public Comment

There was none.

- Chairman’s Report

  - Board of Selectmen meeting March 17, 2010

Mrs. Malavasi will be missing 3 out of the next 5 scheduled meetings due to work commitments.  The Middle School Conversion Committee is on the Selectmen’s agenda for March 17th.  Silver Petrucelli will review reasoning for the committee’s decision of the geothermal system and why additional funding is necessary.   Mr. Stein will review why geothermal was not included in the original contract.  Geothermal was not a part of the base bid contract or initial contract.  Mr. Stein explained as the committee worked through the schematic design phase and began to go through the development phase; the committee had requested a Life Cycle Cost Analysis.  The Life Cycle Cost Analysis compared a base line, hybrid system and geothermal systems.  Mr. Stein stated through reviewing all three options, the committee had chosen the geothermal system as being the most cost efficient option.  The geothermal system was never included in the original contract (LEED Certification).  Additional funds are needed ($12,500) to design the geothermal system.  There is a big difference between a conventional design and a geothermal design.  Geothermal calculations of heat pumps and zone controls are more complicated, requiring more design work than standard heating systems.

- Construction Manager Discussion

Mr. Stein reported he had contacted First Selectman Walter regarding the Construction Manager documentation.  Ms. Wheeler questioned if the project was past the point of hiring a CM to which Mr. Stein replied no, but that the project was past the time for the CM to prepare a design and development estimate and close to being past the time for the reconciliation of construction documents.  A CM would be a part of the referendum process and review of the budget.  The committee requested Mr. Stein to contact First Selectman Walter to help edit the CM contract in conjunction with the town attorney’s comments.

Mrs. Stricker stated regardless of the outcome of the project, that the portable portion of the building would need to be removed.

7.  Selectmen’s Report

There was none.

8.  Engineers’ Report

The committee reviewed with Mr. Stein the presentation for the Board of Selectmen’s meeting on March 17, 2010.  Responsive to a question, Mr. Stein replied if the Board of Selectmen did not approve additional funds for the project, the design would be for a conventional heating system with rooftop units.

Mr. Ventres reviewed and discussed the following items which are attached at the end of these meeting minutes:

- Town of East Haddam Schools-total Electric & Heating / Cooling Cost Summary of Existing Operating Costs and proposed remodeled Old Middle School;

- Middle School Conversion Committee Annual Operating Cost Information Annual Lease and Mortgage Review.

Mrs. Malavasi stressed the importance of including all operating costs.  Mr. Stein suggested a comparative analysis purely based on square footage.  Mrs. Stricker proposed a Special Meeting with the Board of Finance.

9.  New Business

There was none.

10.  Subcommittee Reports

Facilities

Mrs. Stricker reiterated that the portables portion of the middle school needed to be emptied and removed. The proposal is still being reviewed by the town attorney.

Public Relations

Mr. Ventres and Mr. Blaschik volunteered to write an article for the Event’s Magazine regarding the geothermal system and status of the project.

Space Needs

There was none.

Grants/Legal

There was none.

11.  Old Business

There was none.

12.  General Discussion

There was none.

13.  Public Comment

There was none.

14.  Next Meeting Date – March 22, 2010 at 7 PM Annex

15.  Adjournment

Motion by Mr. Mansfield to adjourn.  Second by Mrs. Sticker and unanimously passed.

Respectfully Submitted;

E. Ruth Ziobron

Recording Secretary

Town of East Haddam Schools – Total Electric & Heating / Cooling Cost

Summary of Existing Operating Costs and proposed remodeled Old Middle School

Use .21 cents per KWH and $2.50 / gallon of oil      March 2010 estimates

Old Middle School	66,000 square feet - including basement

Using ground coupled heat pumps – geothermal units

Proposed Remodeled 		Electric Kilowatt Hours  	Oil  Gals	Combined total

cost

Hale Building

Ray Building

Totals					394660			1690

Cost					$82,879			$4,225		$87,104

5.97 KWH/sqft		.025 gal/sqft

Old Middle School while in use - 66,000 square feet - including basement

Electric Kilowatt Hours  		  KWH			Oil  Gals

Hale Building				209,780			19,751

Ray Building				150,160			  9,218

KWH / Oil				359,940			28,969

Cost					$75,587			$72,423		$148,010

5.5 KWH/sqft		.44 gal/sqft

Elementary School	63,500 sqft

KWH / Oil				196,000			30,275

Cost					$41,160			$75,688		$116,848

4.5 KWH/sqft		.46 gal/sqft

New Middle School	103,000 sqft

KWH / Oil				795,000			42,000

Cost					$166,950		$105,00	0	$271,950

8.4 KWH/sqft		.42 gal/sqft

High School 	82,000 sqft

KWH / Oil				956,000			38,700

Cost					$200,760		$96,750		$297,510

12 KWH/sqft		.55 gal/sqft

Annual Cost to operate the Old Middle School as a Town Office Complex

394,660 KWH  x .21 cents / KWH = 82,879		 or 	$83,000

1690 gal x $2.50 / gal =		$4,225   or     		   $4,300

Contract services	 (see below)				 $30,000

Maintenance / repair - materials, parts			  $30,000

Custodial / Maintenance Personnel				$125,000

1 Full time Maintenance / Custodial  (40 hrs)

2 Part time custodial (20 hrs / week each)

Custodial supplies  (just under $100 per week)		    $5,000

$277,300

Capital Improvements will have to be calculated after the plans have been fully developed.  Presently, only the heating oil tank removal  / replacement is slated for fiscal year 2019.  (above ground system - $80,000 to $100,000)  Now that we are considering geothermal, the oil tank can be much smaller and the cost reduced - $25,000.

Contract services

Annual	Cross Connection Survey	              August 2007	CT Water	              	$200/yr

Annual	Cross Connection Survey		September 2007	NE Water		   400/yr

Qrtly		Water Quality Testing	On-Going	EML			 2,000/yr

Qrtly		Certified Water Operator	On-Going	Hungerford’s Water	 2,000/yr

Annual	Fire Alarm Monitoring		On-Going	Colchester Comm      	 120/yr

Semi-Annual Fire Alarm Testing/Inspection	July 2007	American Alarm	    	1,200/yr

Annual 	Fire Extinguisher Inspection	Summer 2007	Simplex		     	  800/yr

Annual	Emergency Light Inspection	Summer 2007	Simplex		 	2,000/yr

Annual	Elevator Certificate of Operation	Summer 2007	Dept of Public Safety	   80/yr

Annual 	Boiler/Water Heater Inspection	Summer 2007	Dept of Public Safety	 200/yr

Annual	Boiler/Water Heater Cleaning	October 2007	NE Mechanical	    	1,800/yr

Annual	Asbestos Inspection		September 2007	Fuss & O’Neill	    	2,750/yr

Annual	UST Tightness Testing		May 2007	Pennoni’s		   700/yr

Annual 	Septic Tank Pump Out		Summer 2007	Suburban Sanitation	2,000/yr

Semi-Annual	Elevator Maintenance	Summer 2007	Lonsdale		   800/yr

Semi-Annual	Kitchen Hood Cleaning	Summer 2007	Simplex		      	 400/yr

Qrtly	Integrated Pest Management	On-Going	EB Exterminating	      600/yr

Weekly		Trash Removal		On-Going	All-Waste		    6,000/yr

Total		$24,050